# U.s. Energy Department

# Federal Energy Management Program

# ESPC ENABLE Preliminary Notice of Opportunity Template

# July 2012, version P-1

PLEASE READ THIS GUIDE BEFORE USING THE NOTICE OF OPPORTUNITY TEMPLATE

ESPC ENABLE Notice of Opportunity Guide

Introduction: This template is a tool to assist you in forming and issuing your agency’s Request for Quotations/Notice of Opportunity (subsequently referred to as NOO) for an ESPC ENABLE project.  The NOO is the second formal step in the ESPC ENABLE process following the development of the Acquisition Plan.

The NOO provides ESCOs with information about your perspective project and requires them to submit a response (see 02 Appendix 2 - ESCO Expression of Interest) within your specified timeframe.  You will evaluate these proposals based on the criteria outlined in your NOO using the 04 ESCO Evaluation Worksheet to make a selection.

Instructions: The ESPC ENABLE NOO will be developed and issued by the Contracting Officer (CO), but other agency representatives may need to provide input.  The NOO Template begins on the next page.  Please remove this page before completing your NOO.

This template cannot be used without editing.  In the template, you will find two types of text.  [Sample text will appear in black font.]  Please review the [sample text] to ensure that it meets your agency specific requirements and project goals when using it in your NOO.  [Text that requires you to insert agency- or project-specific information, or requires you to edit for your purposes, will appear in red font.]  You should be sure to reformat this document to fit your particular agency’s formatting requirements for procurement documents.

If you have any questions regarding the use of this guide, feel free to seek FEMP assistance from your project facilitator (PF).

ESPC ENABLE Notice of Opportunity Template

TO:	All GSA Supply Schedule 84, Special Item Number (SIN) 246-53 Contractors

FROM:	(Insert Contracting Officers name and address)

DATE:	(Insert date NOO is issued)

SUBJECT	Request for Quotation/Notice of Opportunity (NOO) for an ESPC ENABLE Energy Project

The (Agency/Sub-agency/Location/Site) invites current GSA Supply Schedule 84 contract holders under Special Item Number (SIN) 246-53 to submit a written response using the provided template (Attachment 2 - ESCO Expression of Interest Form) to this notice for the opportunity to be considered for this potential project. Information and data for the facilities considered is available in Attachment 1 – Facilities and Energy Data. The response is not to exceed ten (10) pages including attachments.

To respond to this NOO, you must be qualified under GSA Schedule 84, SIN 246-53 and be on the Department of Energy’s Qualified ESCO list.  Additionally, ESCOs should have experience implementing upgrades to lighting, water fixtures, and basic HVAC controls.

The (Agency/sub-agency/Site) will select one ESCO from responses to the NOO to conduct an Investment Grade Audit (IGA) of the facility using the standard tools provided by the Department of Energy’s Federal Energy Management Program (FEMP). The cost of the IGA will be included in the final price of the ESPC ENABLE project.  Using the results of the IGA, the ESCO will prepare a Final Proposal (FP) based on the FEMP ESPC ENABLE 08 Final Proposal Requirements (see attachment 3).  Both the IGA and FP should adhere to the general conditions of the GSA Schedule 84, SIN 246-53, and the ESPC ENABLE 07 Scope of Work (SOW).

If selected, the ESCO shall be required to report final project data to FEMP including, but not limited to, implemented energy conservation measures, total project investment, contract price, contract term, award date, completion date, guaranteed cost savings, and total energy savings.

Each ESCO response must address the following:

- ESCO Qualifications

- Price Component

- Other (Insert any additional requirements for ESCO responses you deem necessary.  Some examples are environmental concerns, experience working with small businesses and/or local sub-contractors, experience dealing with hazardous materials, etc.  Please remember the 10 page maximum above.  Also, if you add additional items to this list, they should be reflected in your evaluation criteria [below])

The selection process will be based on the ESCO’s qualifications and a price component in accordance with the best value criteria defined by FAR 2.101. The criteria will be weighted (equally/of descending importance/based on the following values [insert specific weights]):

- ESCO Qualifications and Past Performance: To what extent did the contractor demonstrate compliance with prior contract requirements for similar work and scope, accurate reporting, timely delivery, on-cost delivery and technical excellence?

- Price Component: an estimated price to perform the IGA and prepare the FP, quoted on a dollars per square foot basis, and a total for all facilities in question.

- (Insert additional evaluations criteria as appropriate)

The timeline for this selection process is as follows:

- Closing date for expression of interest:  One week from today (or another timeline specified in your acquisition plan)

- Agency’s review process: (Indicate end date for review process, recommend no more than one week)

- Date for notification to unsuccessful offerors:  One week from Expression of Interest Submission

- Unsuccessful offer debrief opportunity:  5 business days

- Date for notification and discussions with successful offeror:  One week from Expression of ESCO Interest Submission

Attachments:

1 - Facilities and Energy Data

2 - ESCO Expression of Interest form

# 02 Attachment 1 – FACILITIES AND ENERGY DATA

The facilities’ physical location and data represent the potential project and known energy consumption.  The location and data do not represent the final project that may be identified as the result of the selected ESCO’s Investment Grade Audit.  The agency reserves the right to consider viable energy conservation measures.

(Provide facility and energy data in the tables below for all sites considered.  Or, if you have your own tables or format for the information below please attach it.  The facility information is just for example please remove it prior to use.)

## Facility Data

| Location | Number of buildings | Building Size | Mission/Comment | Existing Facility Conditions |
| --- | --- | --- | --- | --- |
| List the major project site | Identify the total number of buildings | List the estimated total building size (in square feet) for each project site. (Must be 200,000 square feet or less). | Indicate the project site(s)’ primary mission and any useful information to assist the ESCOs in responding to the NOO | Describe the project site(s) current condition and the age of the sites(s). Include a list of existing equipment. |
| XYZ Park, San Francisco, CA | 10 | 10 buildings ranging from 100 sq. ft. to 20,000 sq. ft. in size. Approx. 45,000 sq. ft. in total | The buildings are a mixture of administrative offices, warehouses and a visitor’s center. | All buildings circa 1960 with very limited upgrades since. Possible asbestos. |

## Energy Data (May use Agency Annual Report as a data source ** Please use the most recent year’s data whenever possible)

|  | Energy Rate $ | Energy Units | Annual Total Use | Annual Unit of Measure | Total Annual Cost |
| --- | --- | --- | --- | --- | --- |
| Electricity |  | Choose units |  | Choose units |  |
| Natural Gas |  | Choose units |  | Choose units |  |
| Water |  | Choose units |  | Choose units |  |
| Other |  | Choose units |  | Choose units |  |
| Total Annual Cost |  |  |  |  |  |
| Average monthly peak electricity demand (kW): |  |  |  |  |  |

# 02 Attachment 2 - ESCO EXPRESSION OF INTEREST

(This form must be included as an attachment to 02 NOO, along with Facilities and Energy Data. ESCOs are required to submit their responses to the NOO within one week using this form. The response is not to exceed 10 pages including attachments.  Please ensure that the roman numerals below match the submission requirements you outlined in the NOO)

## ESCO EXPRESSION OF INTEREST Template

(Insert company name)

Address 1

Address 2

City, State Zip Code

Dear (Insert Agency name):

In response to your Request for Quotation/Notice of Opportunity (NOO), (insert ESCO name) would like to execute an Investment Grade Audit (IGA) and develop an ESPC ENABLE project at the (Insert project location[s]).

| Facilities & Locations | Site Point of Contact | ECMs | Project Investment | Guaranteed Savings |
| --- | --- | --- | --- | --- |

- ESCO Qualifications

- Price Component

- Other (if applicable)

Primary and Secondary Company Contacts

| Name of primary contact Location Mailing address Phone number Email address | Name of Secondary contact Location Mailing address Phone number Email address |
| --- | --- |

Final Proposal Requirements

A.	Project Overview (length: 2 pages max)

1.	Executive Summary - As a minimum, a narrative description of the project summarizing the ECMs, the energy, water, and related cost savings, implementation price and financial summary.

2.	Site Description and Utility Summary - For the site, the contractor shall submit narrative information for items, as applicable, in the format specified below:

a.	Site Description, may include:

i.	Overview, size, location, etc.

ii.	Description of mission/commands/agencies on the site, general operations, occupancy.

iii.	Map of site showing major areas/designations.

iv.	Building/facility list, name /number, type of facility, square footage, hours of operation.

vii.	Facility descriptions (for those buildings included in the ESPC).  General description of building condition and operations including overview of energy (mechanical/electrical) and water systems.

b.	Utility Summary

i.	Overview/description of current utility systems on site: electrical, natural gas, fuel oils, water, sewer, etc.  Include site diagrams/maps, as available.

ii.	Description of metering systems for each utility.

- Utility/revenue meters.

- Sub-meters, advanced metering systems, as applicable.

B.   Volume I - Technical Proposal (length: see sub-sections)

1.	ECM description (length: 3 pages max per ECM) - For each ECM proposed, the contractor shall submit narrative information for items as applicable, in the format specified below:

a. 	ECM description (existing conditions, proposed upgrades)

b	Location affected

c.	Energy baseline

d.	ECM projected energy use and cost

e. 	Proposed equipment identification including manufacturer, model number and optional equipment proposed for each ECM component. (may be presented as appendices and excluded from page limit)

f.	ECM project schedule – Provide a detailed project schedule to include the duration of the following key phases:

i. 	Equipment procurement/lead time (i.e., date required to acquire equipment and delivery on-site)

ii.	Installation, commissioning, post-installation M&V and post installation report

iii.	Project acceptance

2.	ECM Performance Measurement (FEMP TEMPLATE, length: pre-defined by FEMP provided template)

a.	The M&V plan shall be completed using the provided FEMP ENABLE 09_M&V Plan Template.

b.	ECM Commissioning Approach – The contractor shall prepare a ECM Commissioning Approach for each of the proposed ECMs based on the FEMP ENABLE 10_Commissioning Plan Template and 11_Project Acceptance Guidance and Checklist.

3. 	Management Approach (length: 2 pages max)

a.	Organization - Show the organization for implementing and managing the TO project through the use of an organizational chart.  The proposed organization shall contain the responsibilities of each element shown on the organization chart.  Identify personnel integral to the performance of the ESPC project, by name within each element.  Show the lines of authority within the organization.  If portions of the project are to be subcontracted (e.g., installation of an energy conservation system), identify the subcontracted function, and which element of the contractor’s organization will manage the subcontract(s).

C.	Volume II - Price Proposal - The selected contractor shall complete Schedules TO-1 , TO-2, TO-3, TO-4 (populated by results from FEMP ENABLE IGA Audit Tool) and TO-5 and shall provide supporting documentation listed below.  The TO Schedules can be found in Attachment 1 – ESPC ENABLE TO Financial Schedules of this document.

1.	In addition to the submission of TO schedules and supporting documents, the contractor shall provide information on how financing was established.

D.	Individual Small Business Subcontracting Plan – In the event the selected contractor meets the prescription of FAR 52.219-9, then the selected contractor shall prepare and submit the required document.

# espc enable To Financial schedules

| SCHEDULE TO-1 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| GUARANTEED COST SAVINGS AND CONTRACTOR PAYMENTS |  |  |  |  |  |  |
| IMPORTANT INFORMATION. - Please note any clarifications in the comments/explanations area below. - The first year post-acceptance performance period estimated annual cost savings reflect technical proposal and engineering estimates as presented in TO-4. - The guaranteed annual cost savings are based on the site-specific M&V plan. - The total of contractor payments (columns c and f) represents the TO price and should be supported by information submitted in and provided with Schedules TO-2 and TO-3. - If applicable, prior to post-acceptance performance period, implementation period allowable payments and energy savings are one-time amounts only. - If applicable, provide a separate table showing proposed energy rates (i.e., $/kWh, $kW, $/MBtu) for each post-acceptance performance period year, derived using the National Institute of Standards and Technology Handbook 135 and Annual Supplement. Also, submit escalation rates applied to energy-related O&M savings (including water and sewer):____% per year. - [Reserved] - [Reserved] - [Reserved] (10) If selected, the contractor shall complete the installation of all proposed ECMs not later than ______ months after TO award.. |
| Task Order No.: | Contractor Name: |  |  | Project Site: |  |  |
|  |  | (a) Estimated Cost Savings ($) | (b) Guaranteed Cost Savings ($) |  | (c) Contractor Payment ($) |  |
| Implementation Period |  |  |  |  |  |  |
| Post-Acceptance Performance Period Year |  | (d) Estimated Annual Cost Savings ($) | (e) Guaranteed Annual Cost Savings ($) |  | (f) Annual Contractor Payments ($) |  |
| One |  |  |  |  |  |  |
| Two |  |  |  |  |  |  |
| Three |  |  |  |  |  |  |
| Four |  |  |  |  |  |  |
| Five |  |  |  |  |  |  |
| Six |  |  |  |  |  |  |
| Seven |  |  |  |  |  |  |
| Eight |  |  |  |  |  |  |
| Nine |  |  |  |  |  |  |
| Ten |  |  |  |  |  |  |
| Eleven |  |  |  |  |  |  |
| Twelve |  |  |  |  |  |  |
| Fourteen |  |  |  |  |  |  |
| Fifteen |  |  |  |  |  |  |
| Sixteen |  |  |  |  |  |  |
| Seventeen |  |  |  |  |  |  |
| Eighteen |  |  |  |  |  |  |
| Nineteen |  |  |  |  |  |  |
| Twenty |  |  |  |  |  |  |
| Twenty-one |  |  |  |  |  |  |
| Twenty-two |  |  |  |  |  |  |
| Twenty-three |  |  |  |  |  |  |
| Twenty-four |  |  |  |  |  |  |
| Totals |  |  |  |  |  |  |

Explanations/Comments:

| SCHEDULE TO-2 IMPLEMENTATION PRICE BY ENERGY CONSERVATION MEASURE |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IMPORTANT INFORMATION: 1) Please note any clarifications in the comments/explanations area below. 2) Implementation expense shall include only direct costs for each ECM and no post-acceptance performance period expenses. Indirect expenses and profit will be applied to the sum of direct expenses for each ECM to calculate total implementation price (d) for the project. 3) Contractor shall attach adequate supporting information detailing total implementation expenses. 4) Contractor shall propose bonded amount representing the basis of establishing performance and payment bonds as required. 5) Attached supporting information shall be presented to identify portions of ECM or project expenses included in proposed bonded amount. 6) Proposed bonded amount is assumed to include indirect expenses and profit applied to implementation expenses above, unless otherwise specified by contractor. 7) For the following ECMs, enter the total installed capacity of new equipment in the units specified (e.g., chillers-150); chillers and packaged units in tons, VFDs in hp, boilers and furnaces in input Btu/hr, BAS/EMCS in number of points, transformers in kVA, generators in kW. For lighting ECMs, specify baseline kW treated. |  |  |  |  |  |  |  |  |  |  |  |
| Project Site: |  |  |  | Task Order No.: |  |  |  |  |  | Contractor Name: |  |
| ECM Description — Title | ECM Size |  |  | Implementation Expense |  | (c) Profit $ |  | (d) |  |
|  |  |  |  | (a) Direct | (b) Indirect |  |  | Implementation Price: Totals (a)+(b)+(c) = (d) |  |
|  |  | $ |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
|  |  |  |  | $ |  |  |  |  |  |
| TOTALS |  |  |  |  |  |  |  |  |  |
| Bonded Amount ($) |  |  |  |  |  |  |  |  |  |

Explanations/Comments:

| SCHEDULE TO-3 — POST-ACCEPTANCE PERFORMANCE PERIOD CASH FLOW |  |  |
| --- | --- | --- |
| Project Site: | Task Order No: | Contractor Name: |

| Project Capitalization |  | Applicable Financial Index: | Issue Date: |
| --- | --- | --- | --- |
| Total Implementation Price (from TO-2 Total) |  | Term (Years): | Source: |
| Plus Financing Procurement Price ($) |  | Index Rate: | Effective Through: |
| Less Implementation Period Payments (from TO-1 (final) (c))(If proposed, must be fully documented) |  | Added Premium (adjusted for tax incentives): |  |
| Total Amount Financed (Principal) |  | Project Interest Rate: |  |

| Term | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Annual Cash Flow (Post-Acceptance Performance Period) |  |  |  |  |  |  |
| Debt Service |  |  |  |  |  |  |
| Principal Repayment ($) |  |  |  |  |  |  |
| Less incentives (i.e., REC, White Tag, etc.) |  |  |  |  |  |  |
| Net principal repayment before interest |  |  |  |  |  |  |
| Interest ($) |  |  |  |  |  |  |
| Total Debt Service (a) |  |  |  |  |  |  |
| Post-Acceptance Performance Period Expenses |  |  |  |  |  |  |
| Management/Administration |  |  |  |  |  |  |
| Measurement and Verification |  |  |  |  |  |  |
| Other – Describe and Explain |  |  |  |  |  |  |
| Other – Describe and Explain |  |  |  |  |  |  |
| SUBTOTAL Before Application of Indirect Rates |  |  |  |  |  |  |
| Indirect Cost Rate (%) |  |  |  |  |  |  |
| Indirect Cost Applied ($) |  |  |  |  |  |  |
| SUBTOTAL Post-Acceptance Performance Period Exp |  |  |  |  |  |  |
| Post-Acceptance Performance Period Profit (%) |  |  |  |  |  |  |
| Post-Acceptance Performance Period Profit ($) |  |  |  |  |  |  |
| Total Post-Acceptance Performance Period Expenses (b) |  |  |  |  |  |  |
| TOTAL - ANNUAL CONTRACTOR PAYMENTS (a)+(b) |  |  |  |  |  |  |

| Term | 7 | 8 | 9 | 10 | 11 | 12 |
| --- | --- | --- | --- | --- | --- | --- |
| Annual Cash Flow (Post-Acceptance Performance Period) |  |  |  |  |  |  |
| Debt Service |  |  |  |  |  |  |
| Principal Repayment ($) |  |  |  |  |  |  |
| Less incentives (i.e., REC, White Tag, etc.) |  |  |  |  |  |  |
| Net principal repayment before interest |  |  |  |  |  |  |
| Interest ($) |  |  |  |  |  |  |
| Total Debt Service (a) |  |  |  |  |  |  |
| Post-Acceptance Performance Period Expenses |  |  |  |  |  |  |
| Management/Administration |  |  |  |  |  |  |
| Measurement and Verification |  |  |  |  |  |  |
| Other – Describe and Explain |  |  |  |  |  |  |
| Other – Describe and Explain |  |  |  |  |  |  |
| SUBTOTAL Before Application of Indirect Rates |  |  |  |  |  |  |
| Indirect Cost Rate (%) |  |  |  |  |  |  |
| Indirect Cost Applied ($) |  |  |  |  |  |  |
| SUBTOTAL Post-Acceptance Performance Period Exp |  |  |  |  |  |  |
| Post-Acceptance Performance Period Profit (%) |  |  |  |  |  |  |
| Post-Acceptance Performance Period Profit ($) |  |  |  |  |  |  |
| Total Post-Acceptance Performance Period Expenses (b) |  |  |  |  |  |  |
| TOTAL - ANNUAL CONTRACTOR PAYMENTS (a)+(b) |  |  |  |  |  |  |

| Term | 13 | 14 | 15 | 16 | 17 | 18 |
| --- | --- | --- | --- | --- | --- | --- |
| Annual Cash Flow (Post-Acceptance Performance Period) |  |  |  |  |  |  |
| Debt Service |  |  |  |  |  |  |
| Principal Repayment ($) |  |  |  |  |  |  |
| Less incentives (i.e., REC, White Tag, etc.) |  |  |  |  |  |  |
| Net principal repayment before interest |  |  |  |  |  |  |
| Interest ($) |  |  |  |  |  |  |
| Total Debt Service (a) |  |  |  |  |  |  |
| Post-Acceptance Performance Period Expenses |  |  |  |  |  |  |
| Management/Administration |  |  |  |  |  |  |
| Measurement and Verification |  |  |  |  |  |  |
| Other – Describe and Explain |  |  |  |  |  |  |
| Other – Describe and Explain |  |  |  |  |  |  |
| SUBTOTAL Before Application of Indirect Rates |  |  |  |  |  |  |
| Indirect Cost Rate (%) |  |  |  |  |  |  |
| Indirect Cost Applied ($) |  |  |  |  |  |  |
| SUBTOTAL Post-Acceptance Performance Period Exp |  |  |  |  |  |  |
| Post-Acceptance Performance Period Profit (%) |  |  |  |  |  |  |
| Post-Acceptance Performance Period Profit ($) |  |  |  |  |  |  |
| Total Post-Acceptance Performance Period Expenses (b) |  |  |  |  |  |  |
| TOTAL - ANNUAL CONTRACTOR PAYMENTS (a)+(b) |  |  |  |  |  |  |

| Term | 19 | 20 | 21 | 22 | 23 | 24 |
| --- | --- | --- | --- | --- | --- | --- |
| Annual Cash Flow (Post-Acceptance Performance Period) |  |  |  |  |  |  |
| Debt Service |  |  |  |  |  |  |
| Principal Repayment ($) |  |  |  |  |  |  |
| Less incentives (i.e., REC, White Tag, etc.) |  |  |  |  |  |  |
| Net principal repayment before interest |  |  |  |  |  |  |
| Interest ($) |  |  |  |  |  |  |
| Total Debt Service (a) |  |  |  |  |  |  |
| Post-Acceptance Performance Period Expenses |  |  |  |  |  |  |
| Management/Administration |  |  |  |  |  |  |
| Measurement and Verification |  |  |  |  |  |  |
| Other – Describe and Explain |  |  |  |  |  |  |
| Other – Describe and Explain |  |  |  |  |  |  |
| SUBTOTAL Before Application of Indirect Rates |  |  |  |  |  |  |
| Indirect Cost Rate (%) |  |  |  |  |  |  |
| Indirect Cost Applied ($) |  |  |  |  |  |  |
| SUBTOTAL Post-Acceptance Performance Period Exp |  |  |  |  |  |  |
| Post-Acceptance Performance Period Profit (%) |  |  |  |  |  |  |
| Post-Acceptance Performance Period Profit ($) |  |  |  |  |  |  |
| Total Post-Acceptance Performance Period Expenses (b) |  |  |  |  |  |  |
| TOTAL - ANNUAL CONTRACTOR PAYMENTS (a)+(b) |  |  |  |  |  |  |

Explanations/Comments:

| SCHEDULE TO-4 Task Order Performance Period First Year Estimated Annual Cost Savings, by Energy Conservation Measure |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IMPORTANT INFORMATION: 1) Project Square Footage (in 1000 SF) - Include only building square footage affected by installed ECMs in project. 2) For column (a) insert estimated energy baseline by ECM and total project in MBtu based on IGA, and proposal data. 3) For column (c1), annual electric demand savings (kW/yr) is the sum of the monthly demand savings 4) Energy conversion factors for MBtu: MBtu=106 Btu; Electricity — 0.003413 MBtu/kWh; Natural Gas — 0.1 MBtu/therm ; #2 Oil — 0.128 MBtu/gal. 5) Specify "Other" energy savings in (e)(1) and (e)(2) as applicable. Include energy type ____; energy units ______; and MBtu conversion factor _____ MBtu/ _____ (unit). 6) This schedule is not to be altered or adapted in any way. Please note any clarifications in the comments/explanations area below. |
| Project Site: |  |  |  |  |  |  | Task Order#: |  |  |  |  |  |  |  |  | Contractor Name: |  |  |  |  | Project Square Footage (KSF): |  |  |  |  |  |  |
| a. ECM energy baseline (MBtu/yr) | b1. Electric energy savings (kWh/yr) | b2. Electric energy savings ($/yr) | c1. Electric demand savings (kW/yr) |  | c2. Electric demand savings ($/yr) | d1. Natural gas savings (MBtu/yr) |  | d2. Natural gas savings ($/yr) |  | e1. Other savings (MBtu/yr) |  | e2. Other savings ($/yr) |  | f. b1+d1+e1 Total energy savings (MBtu/yr) |  | g.=b2+c2+d2 +e2 Total energy cost savings ($/yr) | h. Other energy-related and O&M cost savings ($/yr) | i. Water savings (1000 gal/yr) |  | j. Water savings ($/yr) |  |  | k=g+h+-j Estimated annual cost savings ($yr) |  | l. Implementation price ($) |  | m=l/k Simple Payback (yrs.) |
| TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Explanations/Comments:

| SCHEDULE TO-5 Annual Cancellation Ceiling Schedule |  |  |
| --- | --- | --- |
| Project Site: Contract No.: | Contractor Name: |  |
|  | Outstanding Capital Investment | Total Cancellation Ceiling |
| Installation Acceptance |  |  |
| End of Year One |  |  |
| End of Year Two |  |  |
| End of Year Three |  |  |
| End of Year Four |  |  |
| End of Year Five |  |  |
| End of Year Six |  |  |
| End of Year Seven |  |  |
| End of Year Eight |  |  |
| End of Year Nine |  |  |
| End of Year Ten |  |  |
| End of Year Eleven |  |  |
| End of Year Twelve |  |  |
| End of Year Thirteen |  |  |
| End of Year Fourteen |  |  |
| End of Year Fifteen |  |  |
| End of Year Sixteen |  |  |
| End of Year Seventeen |  |  |
| End of Year Eighteen |  |  |
| End of Year Nineteen |  |  |
| End of Year Twenty |  |  |
| End of Year Twenty-one |  |  |
| End of Year Twenty-two |  |  |
| End of Year Twenty-three |  |  |
| End of Year Twenty-four |  |  |
| End of Year Twenty-five |  |  |
| (1) Outstanding Capital Investment - A fixed subset of Total Cancellation Ceiling. Constitutes the remaining unamortized principal on total Amount Financed for each time period specified above plus any prepayment charges, as negotiated for the contract award. (2) Cancellation Ceilings for each time period specified above establish the maximum termination liability for that time period. Actual total termination costs will be negotiated. (3) The contractor may attach a monthly Financing Termination Liability Schedule which must correspond to the annual amounts submitted above in each year for Outstanding Capital Investment. (4) In the event of contract cancellation or termination for convenience, FAR 52.217-2 or 52.249.2 will apply. Changes to contract based on mutual agreement of the parties rather than cancellation or termination may use the information in this schedule. |  |  |

Explanations/Comments: